TRans Ireland -

Software Process Improvement Network

| ESSI No : | 10141 |
| --- | --- |
| Author : | Campbell Morrison |
| Company : | Software Industry Federation |
| Version : | 1.03 |

Table of Contents

1. Executive Summary	3

2. Background Information	4

2.1. Objectives	4

2.2. Involved Organisations and their rôles	5

2.3. Starting scenario	5

2.4. Workplan	6

3. Work Performed	8

3.1. Organisation	10

3.2. Rôle of the Consultants	10

3.3. Phases of the experiment	10

3.4. Communications	10

4. Results and Analysis	11

4.1. Overall Project Management	11

4.2. Industry Advisory Group	11

4.3. Experience Dissemination	13

4.4. Mentoring	14

4.5. Special Interest Groups	15

4.6. FPI (Focused Process Improvement) Projects	17

4.7. Culture	18

5. Key Lessons	19

5.1. Technological point of view	19

5.2. Business point of view	19

5.3. Organisational point of view	19

5.4. Strengths & weaknesses of the experiment	17

6. Conclusions and Future Actions	17

Appendices

A  Overall statement of costs

B  Final Cost statements from TRISPIN partners.

# Executive Summary

After 20 months the TRISPIN project has drawn to its conclusion with the majority of its objectives achieved or surpassed.    The project as it was originally envisaged was an amalgam of approaches to both encourage the use of Software Process Improvement (SPI) within the software industry in Northern Ireland and the Republic of Ireland and to disseminate information on the results of good SPI experience.          Incentive was provided for firms participating in TRISPIN in two forms:

(a) Direct funding of a project (or part project) employing SPI. These mini-experiments were called Focused Process Improvements (FPIs).

(b) Provision of a TRI-SPIN mentor, versed in SPI, to assist small Companies, with little or no SPI experience, for up to 10 days over the lifetime of a small Focused Process Improvement project.

These two “threads” accounted for over half of the TRISPIN budget and have proved highly successful.      Raising the profile of SPI throughout the whole of the software sector was identified as best achieved through the production of case studies based on projects which had already demonstrated the benefits of SPI.    By circulating these, along with a newsletter based on the TRISPIN project as a whole, the intention was to enhance awareness and demonstrate the effectiveness of process improvement.    As adjuncts to this the establishment of an Industry Advisory Board which would be made up of key people in the Irish software community, and the running of SPI related Special Interest Groups (SIGs) would further enhance the project and spread the word.    In addition the latter elements would encourage the “networking” which was also seen as an important feature of dissemination.        The Industry Advisory Group (IAG) met on three occasions during the lifetime of the project and provided valuable input and support, initially through identifying potential case studies, and latterly through the generation of ideas.

Although organised as separate strands of the overall workplan, in practice there were many points where many of these elements impacted on one another to the benefit of the project as a whole.      Nowhere was this more evident than in the production of the later case studies where the information from FPI firms and “mentored” firms were used as examples of good SPI in the case study programme. This was also the case when we organised workshops as part of the SIG component, inviting the TRISPIN participants, and found great enthusiasm and a meeting of both minds and people.    There were of course setbacks. Some firms, for a variety of reasons felt unable to complete the work, some firms in the real commercial world had to make adjustments to their own project timescales, and some required more assistance than had been originally anticipated.    We did however find replacements for those who dropped out, and we were prepared to adjust our own timescales to accommodate others.      The partners also learnt a great deal from the exercise, not least of which was how to avoid some pitfalls were we ever to undertake such an exercise again. We do feel, however,    that we have put SPI firmly on the map in terms of the Irish Software community.

# Background Information

## Objectives

The aim of the TRI-SPIN project was to provide an integrated support package assisting Irish Software Companies improve the process used to develop software and encouraging    them to strive to achieve higher levels of Software Process Maturity.    The overall value of the project was 450,000 ECU, some 250,000 ECU of which was earmarked for direct application in Irish companies through the provision of mentoring on software process improvement (50 kECU) and to give direct support for the focused process improvements (200 kECU).    The mentoring support was available to any company having a specific requirement for advice and support in moving towards improved software process subject to meeting pre-defined criteria.      A focused process improvement required clear identification of a project which TRI-SPIN then sub-contracted the company to carry out.      Up to 20,000 ECU was made available to each successful proposal to cover marginal costs. As a general principle there was a strong focus on trying to direct as much of the support as possible to smaller companies, with the proviso that proposals had to have intrinsic merit to be eligible for support.

Within TRI-SPIN there were a number of other actions aimed at making the results of mentoring & focused process improvements available to software developers in Ireland and other EC member states.        This was effected through the publication of Case Studies & Newsletters, publication on a Web Site, Special Interest Groups, and an Industrial Advisory Group whose membership was drawn from both Northern and The Republic of Ireland.

Over the 18 months of the project the following key actions were undertaken :

- On-going reference to the industry to update user requirements with respect to software process improvement.

- Linkage to ESSI, where co-operation with ESSI /ESPITI would be of mutual benefit.

- Publication of software process improvement case study material targeted on business decision makers.

- Dissemination and support for focused process improvement in selected organisations.

- Provision of mentoring support to scheduled organisations.

## Involved Organisations and their rôles

Under the direction and sponsorship of the European Commission the managing partner was the Software Industry Federation (SIF) in Northern Ireland. The two other partners were The Centre for Software Engineering (CSE) in The Republic of Ireland and MARI (Northern Ireland) Ltd.

Overall project management was the responsibility of SIF with ‘strands’ within 6 “workpackages” allocated to and between the partners.    The diagram to the right indicates not only the relationships but the broad areas of responsibility, although it must be noted that there were general area of overlap on most of the items. Technical advice was provided by MARI, who in liaison with SIF and CSE produced most of the guidance documentation and the framework for the selection and evaluation criteria.      CSE was involved in the production of the dissemination literature, particularly the case studies and Newsletters.    MARI assembled a large proportion of the material for these studies and liaised with the firms involved. Control of Mentoring was largely the responsibility of SIF, and control of and advice for the FPI Companies was the responsibility of MARI.

CEC

Case Studies & Newsletters

Web Authoring

Mentoring & FPI Selection Panels

Special Interest Groups

SIF

CSE

MARI

Project Management

Industry Advisory Group

Technical Advice & Research

Workshops

Mentoring Control

FPI Control

Reporting

Mentors and Mentored Companies

Companies undertaking FPIs

Starting scenario

The TRISPIN project was conceived with SIF and CSE, both of whom maintained contact with a substantial proportion of the software communities in Northern Ireland and the Republic of Ireland, and MARI with their extensive experience of SPI, the European dimension and their training and research capabilities. The project was accepted by the EC for implementation in January 1995 in the form outlined in the following section.

## Workplan

19951996

JanAprJulOctJanAprJulSep

WP1 Planning & Management

Prepare Plan

Develop Mentoring Contracts

Develop Focused Process Improvements

Project Co-ordination and Reporting

WP2 Industry Advisory Group

Establish Group

WP3 Experience Dissemination

Assemble Material

Prepare & Publish Case Studies and Newsletters

WP4 Mentoring

WP5 Special Interest Groups

Select Panel & Companies

Provide Operational    Support /Conduct Mentoring

Establish Programme

Conduct Events / Workshops / Seminars

WP6 Focused Process Improvements

Develop Proposals

Invite /Evaluate Proposals

Issue contracts / Provide Operational Support / Conduct FPI

WP 1.1 Prepare detailed plan

A detailed plan including information on each Task within the Work Package /activity was prepared along with documentation on an overall Work Package Plan with Technical & Contractual Annexes. The partners and the EC agreed this plan including the timescales for the activities down to task level.

WP 1.2 Develop Mentoring Contacts

Existing mentoring systems were investigated and the feasibility of their inclusion in the process evaluated. Relationships were developed with organisations and individuals who would undertake a mentoring rôle and detailed specifications as to the rules and rôles involved prepared. The partners agreed on a panel of mentors who met the criteria.

WP 1.3 Develop Focused Improvements

Organisations who were prepared to become involved in Focused Improvement Activity were contacted through Press Advertisements and mail-shots. Information was produced on the objectives and process involved along with ‘guideline’ documentation and selection criteria. Technical and administrative details of running the work package, progress monitoring, reporting procedures and evaluation mechanisms were agreed.

WP 2.1 Establish Industry Advisory Group

Industry needs were identified and validated through the partner’s representatives on the Industry Advisory Group thus ensuring an ongoing input from industry.    Twelve key people from both the North and South of Ireland were invited to come together in a forum which would encourage co-operation and act as a sounding board for all the other elements of the TRI-SPIN project.

WP 3.1 Assemble Case Study Material

Experience was identified with a register of organisations having good SPI knowledge who were also prepared to share it. This formed the first phase in the production of Case Studies.    Liaison with organisations who could supply detail and new material continued over the life of the project with many of the latter material emerging from the FPI and mentoring activities.

WP 3.2-3 Prepare & Publish Case Studies, Newsletters

From the assembled material case studies were prepared and published as widely as possible. Feedback and special process improvement articles were included in the Quarterly Newsletters published by CSE and separately in the form of four page professionally produced reports with a standard format.. This was supplemented in the form of publication of the information on World Wide Web pages.

WP 4.1&2 Select Panel and Organisations for Mentoring

Identification of organisations or individuals who had already participated in mentoring and the selection of a panel of mentors was undertaken with provision of guidance documentation by MARI on the rules and rôles involved. We identified organisations who would benefit from the process, met the selection criteria, and would be prepared to participate.

WP 4.3&4 Operational Support & Conduct Mentoring

Liaison was undertaken with both mentors and their target organisations to provide the advice, direction    and information needed in the implementation of the mentoring activity. Confidentiality agreements were signed.    Initial co-ordination and ‘visit’ reports were produced by the mentors and they subsequently forwarded a monthly report to SIF, producing a final report on completion.

WP 5.1 Special Interest Groups Programme

A programme of events in areas of significance to the industry was identified and the use of SIGs and Workshops as a mechanism to exchange information about and deepen the understanding of selected software engineering technologies proposed.

WP 6.1 Develop FPI Proposal Scheme

Launching of the programme in a public and high profile to attract both the interest within the Software Communities and to encourage their commitment to become involved, along with guidance documentation.

WP 6.2 Invite /Evaluate Proposals

Registration of    interested organisations, evaluation of    their proposals, and selection of a number of proposals where Focused Process Improvements will be carried out.      Application of evaluation criteria, agreement to reporting procedures, and sign-off of contracts undertaken.

WP 6.3&4 Issue Contracts /Provide Operational Support /Conduct FPI

The scope of the project was defined and agreed between the Company and MARI. The documentation, contracts, rules of involvement, monitoring, reporting and evaluation were formalised. Operation of the individual Company work packages and the sub-contracting mechanism was defined and agreed.    Contracts were issued and signed-off.    Advice on further improvement on individual Focused Process activities was given. Company visits took place and monthly reports to MARI on the overall Focused Improvement activity were returned.

# Work Performed

Darien

AER LINGUS

VECTOR

Airmotive

CSK Quay

Dublin Inst.

Peregrine

Walsh Western

Amec

AURIC

KPMG

NIE

Andor

Relay

Sherwood

Shorts

ITC

M&M

VOCEAN

Celtic

ICE

Nortel

SCHAFFNER

Blackbird

Inspectron

Avonmore

Ind. Electric

Douglas

Workshops &

Seminars

DATACARE

FEXCO

PACE

A significant proportion of the resources involved in the project were committed to FPIs and Mentoring and the map on the right shows the geographical distribution of the companies involved in these “threads”.    The companies shown in bold conducted Focused Process Improvements, and those in italics were involved in mentoring. As the project progressed and all those involved had completed a fair proportion of their own workplans it became obvious that much benefit could be derived from the running of Workshops /Seminars at locations convenient to the firms. Commencing in March and ending in May 1996, two were held in Belfast, one in Dublin, and one in Limerick. They acted as a ‘focus’ for local firms, and the inter-exchange of information was well received.      Partly arising out of these workshops, and partly out of the monthly returns from the participating Companies it was evident that a number of the projects, especially those conducting FPIs, were producing results which warranted their inclusion in the case study programme.      The enthusiasm of those attending the workshops was encouraging, and both the variety of projects and the commitment of those involved was apparent.    In terms therefore of the FPIs a total of 12 firms undertook projects, and 11 completed them.    Mentoring was slower to get under way, but a total of 19 firms received 163 days of Consultancy from 9 mentors. Of the other “threads” 15 case studies were produced, 4 Newsletters were published, there were 3 meetings of the Industry Advisory Group, and 420 people from 100 companies attended Special Interest Group activities / events. The only component not completed from the original workplan was the production of 2 longer case studies. This was largely the result of finding no academic business department willing to become involved inside the project timescales.

|  | FPI Projects | Mentored Firms | Case Studies | Business Studies | IAG meetings | SIG Events |
| --- | --- | --- | --- | --- | --- | --- |
| Initial Estimate | 10 | 15 | 16 | 2 | 4 | - |
| Completed | 11 | 19 | 15 | - | 3 | 38 |

## Organisation

The Workpackage established at the outset of TRISPIN was clear as to the deliverables and responsibilities of those involved, and this meant that any organisational problems were restricted to discussion on the finer details, or as a result of adapting to changing circumstances.Apart from a number of formal meetings, most of the contacts were made by ‘phone and e-mail although special events where all partners were in attendance served as supplementary meetings.

## Rôle of the Consultants

There were three aspects to the rôle of the Consultant within TRISPIN.    The first was the part played by MARI in the technical advice and assistance given to the partners on the conduct and shape of the overall project. The second was the assistance provided by MARI to the firms submitting proposals for, and undertaking Focused Process Improvements. The third was the rôle played by the mentors, who as independent consultants guided the “Mentored” firms through their respective projects.

## Phases of the experiment

As it transpired three clear phases emerged over the life of the TRISPIN project which were not readily identifiable at the outset, not evident from the project plan, and each of which lasted approximately 6 month.    The first phase, which included the development of the documentation, the guidance notes, the selection and evaluation criteria, the advertising, and the fine details of each “thread” of the project, involved considerable effort by the partners but was completed by early Summer 1995.      This gave rise to slippage of some 2-3 months in some elements of the original plan.          The second phase involving the selection of participating organisations, providing guidance and assistance to them , and encouraging commencement of the work took us up to the end of 1995. There was a feeling that “plenty of time” remained, and that the starting of projects was proving a burden.    This was particularly evident in some of the companies who had initially agreed to mentoring, and resulted in the partners setting a deadline for commencement of work, re-advertising for participants, and selecting new Companies.    The third phase, where the majority of the productive work took place, and the plan came together, was the period up to June 1996.

## Communications

Between the partners communications were good, and much business was transacted using electronic mail.      Standard reporting forms were provided for each of the participating Companies, most of whom adhered to the procedures agreed at the outset. There was often difficulty in contacting key personnel within these organisations when clarification was sought.    Only 25% of the firms were contactable by e-mail, and frequently, through normal commercial pressures people were not immediately available for response to telephone or fax communications.

# Results and Analysis

## Overall Project Management

After refinement of the initial proposal where the partners explored the functional details of the project, procedures were put in place to enable each “thread” to be properly managed and monitored. A total of 10 formal meetings took place, but extensive use was also made of electronic mail, telephone and fax.    Although the framework of the project was well established a series of adjustments were required to meet changing circumstances over the life of TRISPIN.    The major issue was that of awareness among the software community and participants of the objectives of the individual workpackages.    Indeed as the project matured it was obvious that there was much more interaction between the “threads” than had been initially envisaged.

By May 1996 it was also evident that delays incurred by some of the participants would give rise to difficulties in reporting within the original 18 months timescale.    An extension to 20 months was consequently sought and agreed.      Apart from this the milestones established at the outset of TRISPIN were largely achieved.      It was inevitable with over 75 separate organisations and individuals involved there would be some departure from the conceived plan.          Quarterly reports were collated from the partners and interim summaries prepared for the EU in July 1995 and January 1996.

## Industry Advisory Group

The IAG was established during the summer of 1995 by approaching 12 key players in the Irish Software Industry both North and South, and the first meeting was held on 5th October 1995. The objectives outlined at this meeting were to seek active involvement of the group in identifying key process improvement measures in the areas of :

- Technology Transfer

- Provision of Expert Speakers.

- Collaboration on EU projects

- Improved Networking

- Participation in Case Studies &

- Ideas generation

Two further meetings were held on the 25th January    and 25th March 1996. Progress of the TRISPIN project was reported on by representatives of the partners, and often lively discussion ensued on issues relating to quality and Software Process Improvement. The IAG provided valuable reference to current concerns and issues within the industry, and acted as a generator of ideas.

| Attendees | Organisation |  |
| --- | --- | --- |
| Dave Bustard | Ulster University, Coleraine |  |
| Eammon McGuinness | Galway Technology Park |  |
| Rory O’Connor | Dublin City University |  |
| Michael O hEigeartaigh | Dublin City University |  |
| Mary Cunningham | BDS |  |
| Ruth McAllister | IRTU / BCS |  |
| Brendan O’Regan | ESB |  |
| Maurice O’Connor | ESB |  |
| Jane Durnin | Kindle Banking Systems |  |
| Shay Farrell | Bank of Ireland |  |
| John Burke | Aer Lingus |  |
| Peter Middleton | Queen’s University, Belfast |  |

Members were also involved in dissemination and other project activities, supplying details for possible case studies and speakers for TRISPIN events. An average of 10 people attended each meeting.

## Experience Dissemination

Case Studies As a major mechanism for disseminating information on Software Process Improvement experiments a series of attractive 4 page brochures were researched by MARI & CSE ,and published by CSE. Very early in the project it was realised that

there was little of this type of reference information generally available, and there was no detail available on SPI in Ireland.        The intention was to influence the business community through successful examples, and where possible use the experience of Irish Companies.        There was material already in existence from firms who had been involved in SPI before and this formed the basis for the    first issues of published case studies, but as the rest of the project progressed there was excellent material becoming available from Companies involved in FPIs and the mentoring process.    The material coming out of the organisations involved in TRISPIN itself contributed to 9 of the 15 case studies produced. Copies of these were distributed to the wider software community within Ireland, and have been made available through ESPITI to the EU in general. Reprints of 3 of the case studies have also been undertaken.

Trispin News    In parallel with the case studies four 8 page newsletters were produced from January to July 1996. It was decided to have a theme for each issue. Starting with ‘Inspection’ we continued with ‘Project Management’, ‘Practical Software Process Improvement’ and ‘People and Organisational Culture’. We also included special articles on SPI related subjects such as ‘why projects fail’ , ‘Culture’, the Sodalia case study and the results of the ESPITI User Survey. Dates for the diary and contact addresses were also included.    The newsletter raised the profile of the entire project within the software community.

Internet Publication      All the case studies and newsletters, along with details on the TRISPIN project, were also published as web pages.

http://www.cse.dcu.ie/services/trispin.html

## Mentoring

Large organisations generally have more resource available for process improvements than smaller firms, even if one accepts that everyone is on the perpetual treadmill of cost reduction. At the outset of the TRI-SPIN project one of the more novel ideas which was proposed was that of Mentoring.      It was appreciated that the smaller firms, into which category also fell the small software departments of the larger organisations, needed some form of initial assistance in the arena of process improvement. The question was how best to achieve this, and how could this be organised?    There was already expertise and knowledge of Software Process Improvement throughout the industry, in the form of individuals and firms who offered Consultancy so the question really reduced to how to marry the talent with the need.    In our initial advertisements of June 1995 we asked not only for firms who wanted to participate but from any ‘experts’ who would be prepared to undertake this task.    In this initial phase over 20 firms expressed interest and 29 ‘experts’ put their names forward.    With 15 projects chosen and a panel of 27 ‘mentors’ in place we produced a ‘guidance’ document and wrote to the participants, hoping that the projects would be well underway by November 1995.    In this we were disappointed.      There was uncertainty among the firms as to who they should choose to best help them in their project, and it also emerged that the general theme of Software Process Improvement was not as well understood as we had thought. There was also a commercial imperative for the participating firms which we had underestimated. A number of firms could just not find the time and resource necessary to commence their projects.      A second tranche was advertised in January 1996 and a further 10 firms were invited to participate in the Mentoring Process. In this second group a number of firms also felt that over the period scheduled, resourcing was a problem and the eventual outcome meant that 19 Companies completed their projects through the services of 9 mentors.

|  | All 95 | Jan 96 | Feb 96 | Mar 96 | Apr 96 | May 96 | Jun 96 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Days | 9 | 6 | 28 | 30 | 37 | 40 | 13 |

With an initial slow start the peak of activity took place between March and May 1996, and a total of 163 days of mentoring took place by the close of the exercise in June at a cost of 38 kECU. Most firms responding to our questionnaire found the exercise worth while with 50% deriving considerable benefit. The main issue was still the additional resource required with an average of 14 days effort expended by the firms themselves, a difficulty which 80% reported as being a problem.    Even with this, 60% of the participants would unreservedly undertake mentoring again, and the remainder would too if some extra financial assistance were available.

Both from the questionnaire and the feedback from the mentors there was at the outset of the mentoring process a need to re-assess the criteria on which the project proposals were based.    A large number of firms were not initially clear as to what was involved and what they should be considering in terms of an outcome.      We would recommend some form of ‘mentoring’ at the outset of any SPI project.      An independent analysis or assessment of a project, even for those undertaking a ‘Focused Process Improvement’ exercise would be highly advantageous.

Choosing a mentor gave rise to problems for some companies with most eventually selecting someone who they already had some knowledge of, whose specialist area fitted with what they wanted, and who was geographically near to them. This selection process for some firms proved time consuming and delayed the start of the exercise.    From the point of view of the mentors themselves, the difficulty in scheduling appointments with the client firms became an issue in the latter part of the exercise as the completion date drew near, and some firms needed more work done. However 95% of the scheduled work was in fact complete by the beginning of June 96.    As mentioned before flexibility and adaptability are important components in any project, and mentoring under TRISPIN has amply demonstrated this.    Some organisations needed fewer days than were originally estimated and several needed more. In all cases we discussed these requirements with the firms and their mentors and negotiated a new allocation.    In no case however were more than 10 days allocated.    By and large the mentors have enthusiastically reported on the success of this element of TRISPIN, and the firms themselves have proved the effectiveness of this approach.

## Special Interest Groups

The original concept of the Special Interest Groups was to concentrate on areas of SPI where training sessions, seminars and forums attended by the Software community would encourage dissemination of SPI activity and the raising of awareness and knowledge.    A programme was established, and certain themes identified, interleaving with ESPITI events in The Republic of Ireland with focus on “Tailorable Structured Methods” and “Object Oriented Technologies”, and with the quality theme of the “Demanding Customer” in the North. The nature of these events was inherently flexible since speakers were sometimes not available, interest proved variable, or the costs involved in bringing speakers from abroad proved prohibitive.    Attempts were made by CSE to generate interest in Inspection & Review (Cleanroom) but insufficient response resulted in this theme being dropped from the programme.

Through the links with the Mentored and Focused Process Improvement organisations it was clear that there were good stories to tell, and that it would be useful to arrange a number of workshops where they would present their findings.

|  | Attendees | Companies |
| --- | --- | --- |
| Joint TRISPIN ESPITI forum | 64 | 49 |
| Tailorable Structured Methods | 68 | 5 |
| Object Oriented Technologies | 102 | 4 |
| The Demanding Customer | 120 | 20 |
| TRISPIN Workshops / Seminars | 66 | 22 |
| Totals | 420 | 100 |

The format of these events generally included a presentation of either a case study (by the company who supplied the material), the views of a TRISPIN participating mentor on his experiences, or a special speaker. The contacts made between firms at these events and the level of enthusiasm evident thoroughly warranted their inclusion. From the view of the partners, this was the first concrete evidence of TRISPIN’s success.

## FPI (Focused Process Improvement) Projects

Another original component of the TRISPIN project was the selection of relatively small Process Improvement exercises, devoted to an element within the software development cycle, rather than the application of a complete, all-encompassing approach on a Company wide level.    It was plain at the outset that the best means of promoting the culture of software quality within the industry was to demonstrate not only the feasibility of such an exercise on a small scale but encourage (or seed) the idea as being applicable, realisable and cost effective on a wider front within the companies who participated.    As part of the wider scope of the TRISPIN project it was hoped that we could use the experiences of the Companies as case studies for dissemination throughout Ireland and the EU. In this it has proved highly successful, and over 50% of the participating companies have since been involved in the production of case studies.    These have been published as the projects were finished and evaluated. There were initially 20 submissions made for the funding of specific projects of which 12 were selected as largely meeting the criteria developed by the TRISPIN partners.    Although the maximum funding for each Company was 20,000 ECU with a ceiling of 200,000 ECU for this 'thread' of TRISPIN, the fact that certain projects did not require the full amount allowed us to increase the number of participants. Not all the awards made were straightforward and MARI as the partner responsible for Technical Assistance was involved over a period of 5 months discussing details of the projects with all but 4 of the firms.      Not only were estimates of costs examined but indeed the process itself was reviewed and refined in these discussions.    As we also lived in 'real time' some firms felt they could not meet their projected deadlines and withdrew, some were restructured, one was taken over, and several had to meet new and differing business objectives.    The partners over this stage of the project had to re-assess submissions and approach companies who could undertake an FPI within truncated timescales.      With the exception of those who withdrew the participants all met the agreed final date for completion, which in itself says a lot for the resilience of the process itself.      At the close of the TRISPIN project 12 companies were funded with a total of 167,520 ECU.

|  | Company | Project |
| --- | --- | --- |
| 1 | AER LINGUS | Programme Management in an IT Department |
| 2 | AURIC | Building of QA procedures into the Production Process |
| 3 | DATACARE | Implementation of SPI Ethics |
| 4 | FEXCO | Development of Project Planning Methodology |
| 5 | ITC | Development of Object-Oriented Techniques |
| 6 | KPMG | KRAM - KPMG Rapid Application Method |
| 7 | M&M | Documentation of Re-Engineering Practices |
| 8 | NIE | Change Control Process - "Live" Software |
| 9 | PACE | SME process for Large Company Partnerships |
| 10 | SHAFFNER | Documentation & Metrics Collection System |
| 11 | VECTOR | Requirements Capture for Engineering Applications |
| 12 | VOCEAN | Automation of User Requirements |

A questionnaire was sent to the participating companies which yielded some interesting results.    In deciding what area to choose for an 'improvement process' 75% knew exactly what they wanted to achieve and the remainder needed some assistance or 'had a good idea but needed advice'.    This 25% also felt that a formal assessment or 'mentoring' would have been a useful preliminary exercise. To illustrate this point between 7 and 8 days effort was on average required by each firm to produce a plan which was technically acceptable.    Only one company reported that no change to their original submission was needed, 60% needed some changes, and 30% required substantial changes.      The companies were by and large not affected by time constraints but 40% needed to re-scope their projects due to a clearer understanding of what was achievable or beneficial, and 60% were affected by external variables such as re-organisation, resourcing problems or the availability of appropriate tools.

When asked how beneficial was the FPI project to the Company, all respondents agreed that it was.    A third felt it was fairly beneficial and two thirds felt they achieved considerable benefit from the exercise. Only one said they would not implement further software process improvements because they felt it was not applicable.

When the Companies supplied their final cost statements we found that less was expended on Consultancy than had originally been allocated in the workplans. The amount spent on direct labour was higher than anticipated, but this perhaps reflected the fact that re-scoping of resources was often required.      It was also the case that firms often adjusted their needs as the projects progressed, or decided to acquire additional Consultancy or tools outside the ambit of their TRISPIN proposal, but within the same project.

## Culture

Not only from the contacts established with the firms, and in talking to them at SIG events, but through feedback from the questionnaires, the TRISPIN project greatly enhanced the awareness of, and commitment to SPI among the participating organisations.      The dissemination of the case studies and TRISPIN News brought this awareness to the larger software communities in Northern Ireland and the Republic of Ireland, and the normal process of networking, often encouraged by meeting at TRISPIN events, has sparked a genuine interest in participation in any future EU project organised along similar lines.

# Key Lessons

## Technological point of view

There are tools available to assist firms in the conduct of Software Process Improvements. At the basic level many Companies used formal assessments CMM & Bootstrap in their mentoring experience. There were however a number of bespoke systems (e.g. Q-Set for quality documentation), and most participants tended to a mix of tools which best suited them.        The key issue was not however the use or development of tools, but involvement in the process itself, and the learning of the lessons that commitment is of paramount importance, and that the process itself can often be painful. What TRISPIN achieved for the participating organisations was the provision of an opportunity to learn.

## Business point of view

Those participating firms have no doubt that the work they have done under TRISPIN will bring business benefits, either through shorter development cycles, better customer satisfaction, better use of resources, ability to respond quicker to changing circumstances, or lower costs.    The dissemination of their experience to the wider business community should entrench SPI in the mind of users and developers as an important element in the future software scene. The feedback on how positive the experiments were tended to be qualitative, and for this reason future projects of a similar nature should attempt to develop measurements in this arena.    This was a point raised frequently by the members of the Industry Advisory Group.

## Organisational point of view

In terms of organising a project similar to TRISPIN, the partners have obviously learnt some key lessons of their own.    Firstly, the delays involved in piecing the administrative details together should not occur again, if the templates developed by TRISPIN are used.    Secondly, the participants themselves should have as part of their agreement exacting but realistic timescales specifying “commencement” as well as “end” dates. Thirdly, some form of pre-project assessment would be of considerable benefit, and help firms to identify their true needs.    Fourthly, a standardised and more comprehensive reporting procedure should be employed incorporating some form of overall metrics or measurements of success.

There is a difficulty both at the outset and during the early stages of such a project to estimate how many firms will participate, and whether you can over-allocate some funds against anticipated drop-outs or over-estimation of resource requirements.    In this the Partners were cautious. TRISPIN allocated 202,388 ECU for FPIs and at the end of the project 83% of these funds were used.    For mentoring 35,000 ECUs were allocated and 93% were used.      Overall the project used 86% of its budget.      The experience of TRISPIN should give emphasis to the idea that some form of ‘expert’ involvement at each phase of such experiments is important.

## Strengths & weaknesses of the experiment

One of the major strengths of the project was the number of people exposed, at relatively low cost, to the process of software improvement.      Whether the interest generated remains the case after the project is complete is a matter of conjecture, or the subject of another study.      The project has however been broadcast to sufficient people to suggest the ideas will stick. Another strength of the project which addresses this problem is the number of case studies now in the public domain which can be used in the future.      A weakness which became evident only after the project started was that the understanding of SPI was not as advanced as anticipated, and additional effort was required to enable firms to put their ideas together in a structured and appropriate manner.

# Conclusions and Future Actions

The TRISPIN project was successful in achieving the objectives outlined at the outset and has undoubtedly spread the word about SPI throughout Ireland.    The project however has only commenced what is the important next step, the application of this culture generally throughout the software community. The Partners in the project are continuing the work nurtured by TRISPIN and have discussed future plans to maintain the momentum created by this experiment, and what successor projects are feasible.    Many of the client organisations intend to continue applying Software Process Improvement and indeed some are planning to submit proposals for ESSI funds on their own    Some of the elements of TRISPIN such as the newsletter may well continue independently beyond the completion of the project, but it would be useful if another project were to be implemented, based on the experience gained here and with some changes to better measure the progress and success of the experiment, along with a more proactive use of consultants in the preliminary assessment phase and in the final evaluation phase.